## Slide 1
Group Project
Software Quality and Configuration Management
October 2024

## Slide 2
Team Members and Contribution
Muhammad Nazrul Irzan Bin Mohd Nazri
(52213222046)
Leader
Muhammad Mahran Bin Mazlan
(52213222105)
Member
Muhammad Nadziman Bin Nawawi @ Abdullah
(52213222151)
Member
Yasmin Anisah Binti Khalid
(5221322030)
Member
Question 1
Question 2
Question 3
Question 4

## Slide 3
Background Project ( Case Study )
NovaTech Software Solutions, a mid-sized software development company, recently secured a project to develop a comprehensive Customer Relationship Management (CRM) system for a multinational client in retail industry. The project had a tight deadline of six months and a fixed budget, posing significant constraints on resources and timelines.
Current scenario:

## Slide 4
Background Project ( Case Study )
As the project progressed, the following challenges emerged:
1. Requirements Issues:
The client provided incomplete and ambiguous requirements, which frequently changed during the development process. This led to confusion, rework, and delays in aligning the team’s efforts with client’s expectations.
2. Testing Bottlenecks:
Testing activities were deferred until the development phase was completed, causing a significant backlog of defects. The limited time for defect resolution further worsened the problem, resulting in lower overall software quality.
3. Communication Gaps:
Collaboration between the development and testing teams was insufficient, leading to misunderstandings about defect severity and prioritization. This lack of coordination delayed critical fixes and affected project efficiency.
4. Lack of Standardized Quality Metrics:
Although some quality metrics were being tracked, they were applied inconsistently across different phases of the project. This lack of a unified process delayed the ability to evaluate software quality comprehensively and make data-driven improvements.

## Slide 5
Primary Quality Assurance Challenges and Mitigation Measures

## Slide 6
Incomplete, ambiguous, and frequently changing requirements.
Requirements Issues
  Conduct detailed workshops with stakeholders.
  Use prototypes/wireframes for clarity.
  Implement a requirements traceability matrix.
  Adopt agile practices for handling changes.
Deferring testing until after development caused defect backlogs and lower quality.
Testing Bottlenecks
Use shift-left testing and start early
Implement test-driven development (TDD)
Leverage automated testing tools
Schedule incremental and parallel testing
Mitigation measures
Challenge

## Slide 7
Poor collaboration between development and testing teams.
Communication Gaps
  Hold regular cross-team meetings
  Use a shared defect-tracking system
  Provide cross-functional training
  Assign liaisons to bridge gaps
Metrics applied inconsistently across project phases.
Lack of Standardized
Quality Metrics
Define and standardize quality metrics
Use tools to track metrics consistently
Conduct regular quality reviews
Train teams on quality standards
Mitigation measures
Challenge

## Slide 8
Role of Communication in SQA
Impacts and Strategies

## Slide 9
Role of Communication in SQA
Misunderstanding of Defect Severity and Prioritization
  Lack of timely updates caused a backlog of unresolved defects.
  Development teams were unaware of urgent issues needing immediate attention.
Delayed Fixes and Inefficiency
  Teams were not aligned on project objectives.
  This led to poor functionality, client dissatisfaction, and high maintenance costs.
Lack of Unified Vision
  Poor communication caused delays in resolving critical issues.
  Teams failed to agree on defect severity, leading to inefficiencies.
Impact of inadequate communication

## Slide 10
Role of Communication in SQA
Example from case study:
  Collaboration between the development and testing teams was insufficient, leading to misunderstandings about defect severity.
  As a result, critical fixes were delayed, directly affecting project efficiency and increasing the backlog of unresolved defects.
Misunderstanding of Defect Severity and Prioritization
  Poor communication caused delays in resolving critical issues.
  Teams failed to agree on defect severity, leading to inefficiencies.

## Slide 11
Role of Communication in SQA
  The lack of effective communication caused delays in aligning the teams on defect priorities.
  This contributed to the backlog and impacted the ability to resolve issues within the tight six-month deadline.
Example from case study:
  Lack of timely updates caused a backlog of unresolved defects.
  Development teams were unaware of urgent issues needing immediate attention.
Delayed Fixes and Inefficiency

## Slide 12
Role of Communication in SQA
  The disconnect between teams prevented proper coordination, which delayed critical fixes and hindered the overall quality of the CRM system.
  This issue culminated in poor functionality and client dissatisfaction with the final product.
Example From case study:
  Teams were not aligned on project objectives.
  This led to poor functionality, client dissatisfaction, and high maintenance costs.
Lack of Unified Vision

## Slide 13
Strategies to improve Communication and Collaboration.
  Conduct daily stand-ups to align on priorities and resolve misunderstandings.
Establish Regular Cross-Team Meetings
  Use DevOps tools (e.g., Azure DevOps, GitLab) for defect tracking and collaboration.
Use DevOps Practices and Tools
  Appoint an SQA coordinator to mediate and align team priorities.
Appoint an SQA Coordinatior

## Slide 14
Comprehensive Testing Strategies to Enhance CRM System Development

## Slide 15
Unresolved Issues Due to Delayed Testing Approach
Critical defects were not identified early, increasing rework and costs.
Missed Early Defect Detection:
Testing deferred until after development caused large volumes of defects.
Defect Accumulation:
Tight schedules left insufficient time to resolve defects.
Limited Resolution Time:
Unresolved defects resulted in poor functionality, usability, and reliability.
Poor Software Quality:

## Slide 16
Shift-Left Testing Approach With Agille Practice
  Collaborate with clients during Agile sprint planning to refine ambiguous requirements.
  Testing begins as soon as user stories are created, ensuring clarity and alignment.
Early Requirement Validation
Shift Left Testing emphasizes integrating testing earlier in the software development lifecycle (SDLC). Combined with Agile practices, it enables continuous testing and collaboration between development, testing, and client teams
  Utilize practices like test-driven development (TDD) and behavior-driven development (BDD) to write tests alongside code, detecting defects immediately.
Continuous Testing
  Implement automated testing tools for unit, integration, and regression testing to ensure rapid feedback on code quality.
Automation

## Slide 17
Benefit of The Strategy
  agile promotes close collaboration among developers, testers, and clients
  reducing communication gaps.
Improved Collaboration
Early Defect Detection
  identifies defects in early stages
  reducing rework and defect backlog at later stages
Cost and Time Savings
  fixing defects early reduces overall development costs
  avoids delays caused by rework.
  continuous testing ensures comprehensive coverage
  maintains consistent quality metrics.
Higher Software Quality
  Agile allows incorporating frequent requirement changes without derailing the development process.
Adaptability to Change

## Slide 18
Reasons For Selecting
  The iterative nature of Agile allows delivering smaller, functional increments quickly, keeping the project on track despite time constraints.
Alignment with Tight Deadlines
  Agile practices combined with automation make it easier to scale testing efforts and adapt to project complexities without impacting timelines.
Scalable and Flexible Approach
  Delayed testing often leads to undetected critical defects, as seen in the case study.
  Shift Left Testing mitigates this by integrating testing early and continuously.
Proactive Risk Mitigation

## Slide 19
Quality Metrics for Monitoring and Improving the CRM System's Development Process

## Slide 20
Quality Metric
Requirements Stability Index (RSI):
  Description: This metric measures the stability of requirements over time by tracking the number of changes to requirements after they have been initially documented.
  Alignment with Objectives: By tracking changes to requirements, this metric helps identify areas of ambiguity or frequent changes early in the development process.
  Impact: Higher RSI values indicate stable requirements, reducing rework and helping the team align their efforts with client expectations. Regularly reviewing RSI can prompt early discussions with the client to clarify and finalize requirements, minimizing disruptions.

## Slide 21
Quality Metric
  Description: This metric tracks the number of defects identified per unit of code (e.g., defects per 1,000 lines of code or per module)
Defect Density
  Alignment with Objectives: Defect density provides insight into the quality of code being developed. By identifying high-defect-density areas, the team can focus testing and code reviews on the most critical modules.
  Impact: Monitoring defect density across development and testing phases allows the team to detect quality issues early and allocate resources for timely resolution, ultimately reducing the defect backlog and improving the system’s reliability.

## Slide 22
Quality Metric
  Description: This metric evaluates the effectiveness of defect detection and removal during development and testing phases.
Defect Removal Efficiency (DRE)
  Alignment with Objectives: DRE measures how well the testing processes identify and resolve defects before the software is delivered to the client.
  Impact: A high DRE value indicates efficient testing and collaboration between development and testing teams. Using DRE helps prioritize defect resolution during the development cycle, leading to a higher-quality product with fewer unresolved defects and lower maintenance costs.

## Slide 23
Conclusion
By implementing a well-researched and innovative sales strategy, our goal is not only to boost immediate sales figures but also to establish a sustainable framework for continued growth and success.

## Slide 24
Thank you